**CIS660 AUTHORING TOOL PROGRESS REPORT**

To be sent to SHL via email by midnight on Sunday of each week

**WEEK OF:\_\_\_\_\_\_\_\_\_\_\_15\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Name of Authoring Tool \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_NoisyHandy\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

* Current date: \_\_\_\_\_\_\_\_\_\_2025/05/04\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_
* Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_Yueyang LI\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Task Activities since the Last Report**

* Tell me what Design Doc work plan tasks you worked on over the past week

We are still integrating the plugin into Maya eco-system.

Refine the Maya Plugin UI

* Tell me specifically what the work consisted of and what was accomplished

We have accomplished the basic plug-in system, the plugin works pretty-well with the interface system.  
We have polished the Maya UI to make it more intuitive

* List the number of hours you worked on each of these tasks this week

Roughly 14 hours total

* List the total number of hours you have spent working on your authoring tool since the start of the project

Roughly 97 hours.

**Activities Planned for Next Week**

* Tell me what you will be working on next week and what you plan to accomplish in terms of the work plan tasks and milestones

Wrap up and fix minor bugs

**Work Plan Tasks Completed to Date**

* Tell me what tasks you have completed to date (as defined in your Design Doc Work Plan)

We have successfully reconstructed the model and trained the model to match the sample quality quantitatively and qualitatively as the original model proposed by the authors.

We have built a very simple test UI to demonstrate our model

We have integrated Maya UI

We have integrated our plugin into the Maya Hypershade ecosystem

We have polished our UI and editing experience in Maya

**Problem Areas**

* Identify any significant technical issues, problems or roadblocks you have encountered (if any) which you think have or will affect your development schedule.

No as far as I am working

* If you have fallen behind schedule, let me know the reason why. **NOTE**: **Not being able to devote a significant amount of time to the project because of assignments in another class is not a valid reason!**